Remote Desktop & Support Platform

Engineering Specification & Delivery Plan

Cross-platform: Windows • macOS • Linux

Version 1.0    |    1 September 2026

# 1. Executive Summary

This document specifies a self-hosted remote desktop and remote-support platform that lets an authorised operator securely view and control a remote computer over the internet. It supports both attended support (a user shares a short session code to receive help) and unattended access (a managed device the operator can reach at any time).

The platform must deliver a complete, reliable experience on all three major operating systems — Windows, macOS and Linux — for both the operator console and the endpoint being controlled. This document defines the objectives, architecture, full feature set, per-platform technical approach, milestones, timeline, acceptance criteria, security model and risks.

# 2. Objectives & Success Definition

A user can start or join a session in seconds — no manual configuration.

The operator sees the remote screen live and controls mouse and keyboard with low latency.

Works end-to-end on Windows, macOS and Linux endpoints, and from a browser-based operator console.

Secure by default: encrypted transport, authenticated operators, and a visible consent surface on the endpoint.

Stable for long sessions and over constrained/low-bandwidth connections.

Definition of done: every feature in Section 4 works on all three platforms, meets the acceptance criteria in Section 8, and is deployed and reproducibly built.

# 3. System Architecture

Operator Console — browser-based UI: device/session list, live viewer, control, tools. Runs anywhere.

Relay Server — authenticates operators, brokers sessions, and relays commands and screen frames between operator and endpoint. Horizontally scalable.

Endpoint Agent — a lightweight application installed on the remote machine: captures the screen, injects input, and runs the on-endpoint tools. One build per OS.

Directory / Data store — devices, users, sessions and an append-only audit log.

All operator↔endpoint traffic is encrypted and flows through the relay, so no inbound firewall changes are required on the endpoint.

# 4. Feature Set

| Feature | Description |
| --- | --- |
| Attended sessions | User receives a short code + link, runs a connector, and is instantly connected to the operator. |
| Unattended access | Managed devices stay enrolled and reachable at any time, with per-device credentials. |
| Live screen view | Continuous capture of the endpoint screen, streamed to the console. |
| Remote control | Full mouse and keyboard control, resolution-independent. |
| Multi-monitor | Enumerate the endpoint's displays and switch which one is viewed. |
| File transfer | Send files to and retrieve files from the endpoint. |
| Remote terminal | A shell on the endpoint (PowerShell/cmd, bash, zsh). |
| Clipboard sync | Copy/paste text between operator and endpoint. |
| Privacy blank screen | The endpoint's physical display shows black while the operator retains a live view and control. |
| Session tools | Screenshot, zoom, on-screen annotation. |
| Consent & presence | A tray indicator and session notifications on the endpoint; nothing captured outside an active session. |
| Audit log | Every session and significant action recorded. |

# 5. Per-Platform Technical Approach

Each capability maps to native OS facilities. The hardest cross-platform item is the privacy blank screen, because hiding the endpoint's screen from its own capture is an OS-graphics-layer operation that differs per platform.

| Capability | Windows | macOS | Linux |
| --- | --- | --- | --- |
| Screen capture | Windows.Graphics.Capture (native) | ScreenCaptureKit | PipeWire (Wayland) / X11 XShm |
| Input injection | SendInput | CGEvent | uinput / XTest |
| Privacy blank | Capture-exclusion flag + native capture engine (Rust) | Window sharing-type = none | Compositor exclusion; else guest-lock variant |
| Tray / presence | Native shell tray | Menu-bar status item | StatusNotifier/AppIndicator |
| Auto-start | Registry / Startup / Task | LaunchAgent | systemd user service |

Privacy blank: on Windows the black window is marked excluded from capture and a native capture engine (implemented in Rust, via the windows-capture binding) keeps delivering live frames of the desktop behind it; on macOS the window's sharing type is set so it does not appear in captures; on Linux, where no universal capture-exclusion exists, the platform provides a guest-lock variant (black overlay + blocked local input) as the reliable fallback. No kernel display driver is used on any platform.

# 6. Technology Stack

Operator console: modern web app (TypeScript).

Relay server: async service (e.g. Python/FastAPI) with a pub/sub layer and a relational store.

Endpoint agent: a cross-platform core plus a small native capture module per OS (Windows native module in RUST via the windows-capture / Windows.Graphics.Capture binding, exposed to the agent as a Python module; macOS in Swift/Obj-C with ScreenCaptureKit; Linux in C with PipeWire/X11).

Transport: secure WebSockets over TLS.

Build/CI: automated per-OS builds producing signed installers.

# 7. Milestones & Timeline

Phased delivery. Indicative total: 10–14 weeks for full cross-platform parity, front-loading the core session path so a usable product exists early.

Testing gate: every phase ends with the test checkpoint in the table below. The system is verified working — on real Windows, macOS and Linux machines where the phase applies — before the next phase begins. A phase is not considered done until its checkpoint passes and the previous phases still pass (regression).

| Phase | Milestone | Scope | Test checkpoint (must pass before next phase) | Duration |
| --- | --- | --- | --- | --- |
| P1 | Foundation | Relay server, auth, session model, audit log; operator console shell | Operator can log in; a session record is created and appears in the console; audit log records it. | 2 weeks |
| P2 | Core session (Windows) | Enroll/connect, live capture, remote control, tray/consent on Windows | A Windows endpoint connects, streams a live screen, and is controllable; tray + consent show. End-to-end tested on a real Windows machine. | 2 weeks |
| P3 | Cross-platform core | Bring capture + control + tray to macOS and Linux; console viewer parity | Same connect → live view → control test passes on a real macOS and a real Linux machine. | 2–3 weeks |
| P4 | Productivity tools | File transfer, terminal, clipboard, multi-monitor, screenshot/zoom/annotate — all platforms | Each tool exercised and confirmed working on Windows, macOS and Linux; core session still passes (regression). | 2 weeks |
| P5 | Privacy blank | Native capture-exclusion on Windows & macOS; guest-lock variant on Linux | Blank on → guest black, operator stays LIVE + in control for 10+ min (Win/mac); guest-lock verified on Linux; agent stays online across toggles. | 2–3 weeks |
| P6 | Hardening & release | Security review, low-bandwidth tuning, logging, signed installers, cross-machine testing, deployment | Full acceptance suite (Section 8) re-run on all three OSes; signed installers install clean; deployed build verified live. | 2 weeks |

# 8. Acceptance Criteria

A new user connects an attended session in under 60 seconds on each OS.

Live view sustains a smooth frame rate and responsive control on a normal broadband link; remains usable on ~1 Mbps.

All Section 4 features function on Windows, macOS and Linux endpoints.

Privacy blank: guest sees black; operator keeps a LIVE view and control for a full session (Windows/macOS); Linux delivers the guest-lock behaviour.

Endpoint agent stays connected across long sessions and reconnects automatically after drops.

Encrypted transport, authenticated operators, visible endpoint consent, and a complete audit trail.

Every platform build is reproducible from CI and installs without manual steps.

# 9. Security & Consent

All traffic encrypted (TLS); operators authenticated; per-device secrets stored hashed.

The endpoint always shows a visible presence indicator and notifies the user when a session starts.

No input capture or screen capture occurs outside an active, consented session.

Full audit log of connects, disconnects, sessions and administrative actions.

# 10. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Privacy blank varies by OS; Linux has no universal exclusion | Native exclusion on Windows/macOS; guest-lock fallback on Linux, clearly specified. |
| Antivirus/SmartScreen flags installers | Code-sign installers; test on AV-enabled machines early. |
| Low-bandwidth performance | Changed-region streaming, adaptive quality/frame-rate. |
| Native per-OS modules add build complexity | Isolate native code behind a stable interface; automated per-OS CI. |
| Scope creep | Phased plan; each phase independently shippable. |

# 11. Assumptions & Dependencies

A server host with a public domain and TLS certificate is available for the relay.

Code-signing certificates for Windows and macOS installers can be procured.

Target OS versions: Windows 10 2004+ / 11, macOS 12+, mainstream Linux desktops (X11 and Wayland).

Endpoints have outbound internet access to the relay.